# 🧪 📄 1. Test Plan Document

## 📌 Project Name:

Online Group Study Assignment System

## 🎯 1. Objective

এই test plan-এর উদ্দেশ্য হলো:

- system-এর সব functionality verify করা

- bug identify করা

- application stable কিনা নিশ্চিত করা

## 🧩 2. Scope

### ✅ In Scope:

- User Authentication (Register, Login)

- Assignment CRUD (Create, Update, Delete)

- Assignment Viewing & Filtering

- Assignment Submission

- Assignment Marking System

- Authorization & Security (JWT)

### ❌ Out of Scope:

- Third-party service internal issues (Firebase downtime)

- Performance testing (optional)

## 🖥 3. Test Environment

| Item | Value |
| --- | --- |
| Frontend | React |
| Backend | Node.js + Express |
| Database | MongoDB |
| Browser | Chrome, Firefox, Edge |
| OS | Windows |

## 🧪 4. Test Types

- Functional Testing

- UI Testing

- Validation Testing

- Security Testing

- Regression Testing

## 🧑‍💻 5. Test Strategy

- Manual testing first

- তারপর automation (optional – Playwright)

- Positive + Negative test case run করা হবে

## 📋 6. Test Deliverables

- Test Cases (Excel)

- Bug Report

- Test Summary Report

## ⏰ 7. Timeline (Example)

| Phase | Duration |
| --- | --- |
| Test Planning | 1 day |
| Test Case Writing | 2 days |
| Test Execution | 3 days |
| Bug Fix & Retest | 2 days |

## ⚠️ 8. Risks

- Login/JWT failure

- Data inconsistency

- Unauthorized access issue

## ✅ 9. Exit Criteria

- সব critical test case pass

- major bug fix করা হয়েছে

- system stable